DS INVENTEK Website Correction Brief Complete Developer Instructions for Antigravity Prepared: June 2026 · Version 1.0 · 8 Issue Modules

OVERVIEW & PRIORITY SUMMARY What needs to change and why it matters

This document is the complete correction brief for the DS Inventek website at https://ds-inventek-1ch2sqb3s-sakthisk.vercel.app/. It covers all pages and provides exact replacement content, component specifications, and implementation notes. Work through the modules in priority order.

| Module | Area | Severity | Effort |
| --- | --- | --- | --- |
| M1 | Stat Corrections Sitewide | CRITICAL | 30 min |
| M2 | Government Recognition Badges | CRITICAL | 2 hrs |
| M3 | Contact Email & Dead Social Links | CRITICAL | 15 min |
| M4 | Hero Section Upgrade | HIGH | 2 hrs |
| M5 | About Page — Team Cards | HIGH | 3 hrs |
| M6 | Services Page — Process & Pricing Signals | HIGH | 3 hrs |
| M7 | Courses Page — Enrolment Flow | HIGH | 2 hrs |
| M8 | Global Missing Elements | MEDIUM | 4 hrs |

MODULE 1 · STAT CORRECTIONS (SITEWIDE) CRITICAL — Fix before any other change

These numbers appear across multiple pages and in the hero CTA. Every instance must be updated. Incorrect stats actively harm credibility in B2B proposals.

1.1  Students Trained

| 📌 Homepage hero stats, hero CTA, About page, Footer — ALL instances |  |
| --- | --- |
| REMOVE | 500+ Students |
| REPLACE WITH | 5,000+ Students |

| 📌 Hero CTA sentence — homepage and any page that repeats this line |  |
| --- | --- |
| REMOVE | Join 500+ students who've gone from curious to capable. |
| REPLACE WITH | Join 5,000+ students who've gone from curious to capable. |

1.2  Competition Wins

| 📌 Homepage stats row and About page stats — replace participation count with wins count |  |
| --- | --- |
| REMOVE | 5+ International Competitions |
| REPLACE WITH | 300+ Competition Wins |

1.3  Full Corrected Stats Row (4 tiles)

Replace the entire 4-tile stats row on the homepage with these exact figures:

| Tile | Number | Label |
| --- | --- | --- |
| Tile 1 | 10+ | Years of Excellence |
| Tile 2 | 5,000+ | Students Trained |
| Tile 3 | 300+ | Competition Wins |
| Tile 4 | 7 | Business Verticals |

MODULE 2 · GOVERNMENT RECOGNITION BADGES CRITICAL — Primary trust signal for B2B buyers

DS Inventek holds five government and institutional recognitions. None of these appear on the website. This is the highest-impact trust gap. School principals and procurement officers look for these badges before making any vendor decision.

2.1  Badges to Add

| Badge | Issuing Body | Display Text |
| --- | --- | --- |
| DPIIT Recognised | Dept. for Promotion of Industry & Internal Trade | DPIIT Recognised Startup |
| NITI Aayog | NITI Aayog, Government of India | NITI Aayog Supported |
| DSIR Certified | Dept. of Scientific & Industrial Research | DSIR Certified |
| AICTE Approved | All India Council for Technical Education | AICTE Approved |
| Startup India | Ministry of Commerce & Industry | Startup India Registered |

2.2  Placement Instructions

- Add a horizontal badge strip immediately BELOW the hero section and ABOVE the stats row on the homepage.

- Repeat the badge strip in the footer, between the footer navigation and the copyright line.

- Add badges to the About page, below the company founding paragraph.

- On the Services page, add badges to the sidebar or the top of the page intro to establish credibility before pricing.

2.3  Visual Specification

- Style: white pill/badge shape with a thin border (1px, #CBD5E1), logo or icon on the left, text on the right.

- Background: white or light gray (#F8FAFC). Do NOT use heavy colors — these must look official, not promotional.

- Size: badge height approximately 40–48px, minimum width 160px.

- Layout: horizontal scrollable row on mobile, single row on desktop with equal spacing.

- Section heading above the strip: 'Recognised & Certified By' in a muted gray (not a heading — keep it visually small).

MODULE 3 · CONTACT EMAIL & DEAD SOCIAL LINKS CRITICAL — Quick fixes with disproportionate credibility impact

3.1  Contact Email — Replace Gmail with Domain Email

| 📌 Contact page email address AND footer email (all instances) |  |
| --- | --- |
| REMOVE | sakthikumaran.dsinventek@gmail.com |
| REPLACE WITH | sakthikumaran@dsinventek.com (or info@dsinventek.com for public-facing) |

Note to developer: Zoho Mail is already configured on the dsinventek.com domain. No new setup needed — just update the href and display text on all pages.

3.2  Social Media Links — Fix or Remove

All four social icons in the footer currently link to '#'. Take one of two actions per icon:

| Platform | Action | URL to Use |
| --- | --- | --- |
| LinkedIn | Wire up or remove | https://linkedin.com/company/ds-inventek (confirm with client) |
| Instagram | Wire up or remove | https://instagram.com/ds_inventek (confirm with client) |
| YouTube | Wire up or remove | https://youtube.com/@dsinventek (confirm with client) |
| WhatsApp | PRIORITY — wire up immediately | https://wa.me/91XXXXXXXXXX (client to supply number) |

Rule: If the account is active and has content, link it. If the account does not exist yet, remove the icon entirely. A dead icon is worse than no icon.

3.3  Footer — Remove Dead Navigation Links

| 📌 Footer navigation — 'Press' and 'Careers' links |  |
| --- | --- |
| REMOVE | Press → /contact ¦ Careers → /contact |
| REPLACE WITH | Remove both links from the footer until dedicated pages exist. Do not point non-existent sections to the contact form. |

MODULE 4 · HERO SECTION UPGRADE HIGH — First impression for all visitors

4.1  Hero Headline — Make the Championship Central

The current headline is generic. DS Inventek's world championship win is the primary differentiator and should anchor the hero.

| 📌 Hero headline — H1 text |  |
| --- | --- |
| REMOVE | Building Tomorrow's Engineers, Today |
| REPLACE WITH | World Champions in Robotics. Now Building India's Next Generation of Engineers. |

| 📌 Hero sub-headline |  |
| --- | --- |
| REMOVE | From Chennai to the global stage — empowering students with hands-on robotics and STEM education. |
| REPLACE WITH | Kazan 2024 World Champions · 300+ Competition Wins · 5,000+ Students Trained across India |

4.2  World Champions Badge — Make it Dominant

The current championship trophy badge is small and decorative. It should be the visual anchor of the hero.

- Increase badge size to minimum 200×200px (desktop), 160×160px (mobile).

- Place it prominently in the hero — either centred above the headline, or in a large right-side panel on desktop (split-layout hero: text left, badge right).

- Add a gold or yellow glow/border effect to make it visually distinct.

- Below the badge, add the text: 'Kazan 2024 · First Lego League · World Champions' in a bold caption style.

4.3  Hero CTA Buttons

| 📌 Primary CTA button |  |
| --- | --- |
| REMOVE | Get Started → /contact |
| REPLACE WITH | Explore Courses → /courses (primary, filled button in brand blue) |

| 📌 Secondary CTA button (add this as a second button) |  |
| --- | --- |
| REMOVE | (no secondary CTA currently) |
| REPLACE WITH | Set Up a Robotics Lab → /contact (outlined/ghost button) |

MODULE 5 · ABOUT PAGE — TEAM CARDS HIGH — B2B buyers need to see who they're trusting

5.1  Current Problem

All six founder/team cards show initials in a circle with three-word role descriptors. There are no photographs, no bios, and no context about coaching experience or competition history. For school principals evaluating a vendor, anonymised team cards signal a very early-stage company.

5.2  Minimum Required Changes

- Add a real photograph for each team member (professional headshot or high-quality natural photo — not passport-style).

- Replace the three-word descriptors with a 2–3 sentence bio per person.

- Add 'Years of experience' and 'Specialisation' as small metadata tags below the name.

- If any team member has a specific competition achievement or coaching certification, include it in their card.

5.3  Card Layout Specification

| Field | Content Required | Display Style |
| --- | --- | --- |
| Photo | Real headshot, min 300×300px | Circle crop, 120px diameter |
| Name | Full name | Bold, 18px |
| Title | Full role title (not abbreviations) | Medium, 14px, brand blue |
| Bio | 2–3 sentences: background, expertise, DS Inventek role | Regular, 13px, dark gray |
| Tag 1 | Years of experience (e.g. '8 Years in Robotics Education') | Pill badge, light blue bg |
| Tag 2 | Specialisation (e.g. 'Competition Coaching') | Pill badge, light gray bg |

5.4  Content Placeholder (Client to Supply Actual Bios)

Developer: Build the card component from the spec above. Use the following placeholder structure until the client supplies real content:

- Photo: placeholder image with initials (keep current initials as fallback)

- Bio field: client to supply via a Google Form or WhatsApp message — request this from DS Inventek before launch.

- Do NOT launch the About page with blank bio fields — use 'Bio coming soon' as an explicit placeholder that signals incompleteness to the client.

MODULE 6 · SERVICES PAGE — PROCESS & PRICING SIGNALS HIGH — B2B conversion depends on enough information to take to a budget meeting

6.1  Current Problem

Every service card ends with 'Get More Info → /contact'. There is no pricing indication, no delivery timeline, and no process breakdown. A school principal or college administrator cannot take this to a procurement discussion without some cost anchor.

6.2  Add 'Starting From' Pricing Indicators

Note to client: Supply actual starting prices before launch. Use these labels as placeholders:

| Service | Pricing Label to Add | Display Style |
| --- | --- | --- |
| EduTech Curriculum Licensing | Starting from ₹X per academic year | Below card title, muted gray |
| Robotics Lab Setup | Starting from ₹X (turnkey) | Below card title, muted gray |
| Competition Coaching | Starting from ₹X per student per season | Below card title, muted gray |
| Experience Zone Design | Custom Quotation — Request Brief | Replace with 'Get a Quote' CTA |
| STEM Workshops | Starting from ₹X per session | Below card title, muted gray |
| Teacher Training | Starting from ₹X per cohort | Below card title, muted gray |
| Drone Technology | Starting from ₹X per module | Below card title, muted gray |

6.3  Add a 'How It Works' Process Section

Add a 3-step or 4-step process section to the Services page, directly below the service cards grid. This tells the buyer what happens after they submit a query.

| Step | Title | Description |
| --- | --- | --- |
| Step 1 | Submit Your Brief | Fill the contact form or WhatsApp us with your school name, student count, and which service you're exploring. |
| Step 2 | Consultation Call | Our team schedules a 30-minute call to understand your curriculum needs, existing infrastructure, and budget range. |
| Step 3 | Proposal & Demo | We send a detailed proposal within 48 hours and arrange an in-person or virtual demo at your convenience. |
| Step 4 | Implementation | On agreement, we deploy the lab setup, curriculum, or workshop with full onboarding support included. |

6.4  Add One Named Case Study (Placeholder)

Add a case study section below the How It Works block with the following structure. Client to supply actual school name and details:

- Section heading: 'What Schools Say'

- Card: School Name | City | Service Used | Outcome (e.g. '18 students qualified for nationals in Year 1')

- Quote: 1–2 sentences from principal or coordinator

- Developer: Build the card component. Client to supply content. Use 'Case study coming soon' as placeholder.

MODULE 7 · COURSES PAGE — ENROLMENT FLOW HIGH — Revenue-generating page with broken conversion path

7.1  Current Problem

Every course card's enrolment button redirects to the Contact page. At a price point of ₹2,499 to ₹9,999, the conversion path should be immediate. Requiring a student or parent to email for a ₹2,499 course will kill conversions.

7.2  Recommended Enrolment Options (Implement in Priority Order)

| Option | Implementation | Effort | Priority |
| --- | --- | --- | --- |
| WhatsApp Enrol | wa.me link with pre-filled message: 'I'd like to enrol in [Course Name]' | 15 min | Immediate |
| Razorpay / Instamojo | Embed payment button per course with fixed amount | 1–2 days | High |
| Google Form | Enrolment form with course selection dropdown, name, phone, email | 2 hrs | Fallback |

7.3  WhatsApp Pre-filled Message Strings

Use these wa.me links on each course card as an immediate fix:

- Basic Electronics: https://wa.me/91XXXXXXXXXX?text=I'd+like+to+enrol+in+Basic+Electronics+course

- Quad Bot: https://wa.me/91XXXXXXXXXX?text=I'd+like+to+enrol+in+Quad+Bot+course

- Self Balancing Robot: https://wa.me/91XXXXXXXXXX?text=I'd+like+to+enrol+in+Self+Balancing+Robot+course

- Robotic Arm: https://wa.me/91XXXXXXXXXX?text=I'd+like+to+enrol+in+Robotic+Arm+course

- Drone Technology: https://wa.me/91XXXXXXXXXX?text=I'd+like+to+enrol+in+Drone+Technology+course

- AI & ML Robotics: https://wa.me/91XXXXXXXXXX?text=I'd+like+to+enrol+in+AI+%26+ML+Robotics+course

Replace XXXXXXXXXX with the DS Inventek WhatsApp number before deployment.

7.4  Course Order Fix

The course grid order should match the learning pathway (Foundation → Intermediate → Advanced). Reorder the cards as follows:

| Position | Course | Level |
| --- | --- | --- |
| 1 | Basic Electronics | Foundation |
| 2 | Quad Bot | Beginner |
| 3 | Self Balancing Robot | Intermediate |
| 4 | Robotic Arm | Intermediate |
| 5 | Drone Technology | Advanced |
| 6 | AI & ML Robotics | Advanced |

MODULE 8 · GLOBAL MISSING ELEMENTS MEDIUM — Add progressively after critical fixes are live

8.1  Floating WhatsApp Button (All Pages)

- Add a fixed-position WhatsApp button on every page, bottom-right corner.

- Icon: WhatsApp green (#25D366) circle, 56px diameter with white WhatsApp icon.

- On hover/tap: expand to show 'Chat with Us' label.

- Link: https://wa.me/91XXXXXXXXXX (client to supply number).

- This is the single highest-impact UX change for an Indian B2B/B2C audience — do not skip.

8.2  Testimonials Section (Homepage + Courses Page)

Add a testimonials section to the homepage (between Courses preview and Footer) and on the Courses page.

- Format: 3-card horizontal strip. Each card: quote (2–3 sentences), student/parent name, city, course/program attended.

- Client to supply: 3 real testimonials. Request these in writing or WhatsApp before launch.

- If real testimonials are unavailable at launch, use a 'What Our Students Say — Coming Soon' placeholder rather than generic fake quotes.

8.3  Location & Address (Contact Page + About Page)

Add the following to the Contact page:

- Physical address for Puducherry centre (client to supply full address).

- Physical address for Chennai centre (client to supply full address).

- Embed a Google Maps iframe for at least one centre.

- Add operating hours: e.g. 'Monday – Saturday, 9:00 AM – 6:00 PM'.

- On the About page, add a line below the company intro: 'Headquartered in Puducherry, with a presence in Chennai.'

8.4  Footer Course Links — Fix to Anchor to Cards

The footer currently lists 4 courses all linking to /courses. Fix as follows:

- Update footer Courses section to list all 6 courses (add Drone Technology and AI & ML Robotics).

- Each link should anchor to the specific course card: /courses#basic-electronics, /courses#quad-bot, etc.

- Add id attributes to each course card if not already present.

8.5  Real Photography (Replace Stock Images)

This is a longer-term item but has high impact. Current course card images appear to be stock photos.

- Client action: Supply real photos of students in DS Inventek sessions. Minimum 6 photos (one per course).

- Additional: 3–5 photos of the physical robotics lab/classroom for the About and Services pages.

- Developer: Build an image grid or gallery component on the About page to display these once available.

- Format accepted: WhatsApp-quality JPEGs (minimum 800×600px) are fine for web use.

DELIVERY CHECKLIST Use this to verify all changes before final sign-off

| # | Item | Page(s) | Done? |
| --- | --- | --- | --- |
| 1 | Student count updated to 5,000+ everywhere | Home, About, Footer | ☐ |
| 2 | Competition stat updated to 300+ Wins | Home, About | ☐ |
| 3 | Government badges strip added | Home, About, Services, Footer | ☐ |
| 4 | Contact email updated to domain email | Contact, Footer | ☐ |
| 5 | Social links wired up or removed | Footer (all pages) | ☐ |
| 6 | Press and Careers footer links removed | Footer (all pages) | ☐ |
| 7 | Hero headline updated | Home | ☐ |
| 8 | Championship badge made dominant | Home | ☐ |
| 9 | Hero CTAs updated (Explore Courses + Set Up Lab) | Home | ☐ |
| 10 | Team cards have photos and bios | About | ☐ |
| 11 | Services cards have starting-from pricing | Services | ☐ |
| 12 | How It Works process section added | Services | ☐ |
| 13 | Course cards in correct learning order | Courses | ☐ |
| 14 | Course enrolment via WhatsApp (minimum) | Courses | ☐ |
| 15 | Floating WhatsApp button on all pages | Sitewide | ☐ |
| 16 | Testimonials section (or placeholder) | Home, Courses | ☐ |
| 17 | Location, address, Google Maps added | Contact, About | ☐ |
| 18 | Footer course links updated to 6 courses with anchors | Footer | ☐ |

CONTENT DS INVENTEK MUST SUPPLY Developer to request these before launch

The following content items are needed from the client (DS Inventek / Sakthi) to complete the website. Developer should send this list as a single WhatsApp message or email request.

| Item | Format | Required For | Priority |
| --- | --- | --- | --- |
| WhatsApp business number | 10-digit mobile number | All WA links, floating button | CRITICAL |
| Domain email address (from Zoho) | email@dsinventek.com | Contact page, footer | CRITICAL |
| Social media profile URLs (LinkedIn, Instagram, YouTube) | Full URLs | Footer social icons | HIGH |
| 3 student/parent testimonials | Text (2–3 sentences each + name + city) | Homepage, Courses page | HIGH |
| 6 real course photos | JPEGs, min 800×600px | Course cards | HIGH |
| Team member headshots (6) | JPEGs, circle-crop ready | About page team cards | HIGH |
| Team member bios (6) | 2–3 sentences each | About page team cards | HIGH |
| Puducherry centre full address | Street, city, PIN | Contact page, Google Maps | HIGH |
| Chennai centre full address | Street, city, PIN | Contact page, Google Maps | MEDIUM |
| Starting prices for each service (7 services) | ₹ amount per unit | Services page cards | HIGH |
| One named school case study | School name, city, service, outcome quote | Services page | MEDIUM |
| 3–5 lab/classroom photos | JPEGs, min 1200×800px | About, Services pages | MEDIUM |

DS Inventek Website Correction Brief · Prepared June 2026 · Confidential

For queries contact: sakthikumaran@dsinventek.com